## 4. Sprint Backlog Increment 1 (after Sprint Review)
Sprint Goal:
(Example) “Deliver user authentication + basic classroom creation.”
Completed Items:
User Story	Status	Notes
US01 – User can register	Done	Works end-to-end
US02 – User can log in	Done	Integrated with MySQL
US03 – Create classroom	In Progress	UI ready, backend missing

Review Feedback:
- Improve error handling
- Add missing validations

## 5. Updated Product Backlog
ID	User Story	Priority	Status	Notes
US01	Registration	High	Done	—
US02	Login	High	Done	—
US03	Create Classroom	High	In progress	—
US04	Add Quiz	Medium	Not started	—
US05	Upload Material	Medium	Not started	—

## 6. Sprint Backlog Increment 2 (Sprint Planning)
Sprint Goal:
(Example) “Implement material upload + quiz creation.”
Tasks Selected:
Task	Estimate (h)	Responsible
Build quiz model	3h	David
Create quiz UI	5h	me
Material upload backend	4h	Team

PDF version is submitted on Moodle.

## 7. Individual Time Log – Current State
Date	Task	Time Spent	Notes
12.11.2025	Login UI	2h	Finished
13.11.2025	DB connection	3h	Issue with credentials
14.11.2025	Classroom UI	1.5h	In progress